MEGALODOME GOLF

THE NEXT REVOLUTION™

The Chicago-West flagship — a concrete look at what the Fund builds

Target Asset Preview

Chicago-West Flagship · Oswego, Illinois · Representative Development

REPRESENTATIVE FLAGSHIP DEVELOPMENT. This is the Fund’s intended first development. Figures are modeled projections, not guarantees, and actual results will differ. Land control (purchase/option) and debt terms remain to be finalized. Municipal site approval was granted by the Village of Oswego in September 2024.

1 · Asset Snapshot

| Attribute | Detail |
| --- | --- |
| Concept | World’s first fully playable indoor golf course (real golf) |
| Location | Oswego, IL — 100 acres, ≈30 mi west of downtown Chicago |
| Configuration | 4 interconnected domes (~270,000 sq ft each, ~110 ft tall) |
| Course | 9-hole executive par-30 (six par-3s, three par-4s) |
| Practice | 300-yard practice facility, 50 stalls, TrackMan technology, short-game area |
| Clubhouse | Two-story: sports bar, pro shop, event & conference space |
| Hours / capacity | 6 AM – 1 AM, 365 days; ~290,000 target annual visits |
| Target opening | Fall 2027 |

2 · Development Thesis — Why This Asset, Why Now

The site sits in a dense, affluent, cold-weather metro where outdoor golf closes for 5–7 months — precisely the demand window MEGALODOME GOLF captures at premium winter pricing. Off-course participation has overtaken on-course play nationally, and there is no competing product that lets a Chicago golfer play a real course in January. Municipal approval is already secured, design documentation is complete, and the going-in basis is anchored to hard construction cost ($77.0M all-in) against a stabilized 9.0x EBITDA value of $135.1M — a development-to-stabilization spread that creates the equity.

3 · Deal Economics

| Metric | Value |
| --- | --- |
| Total project cost (basis) | $77.0M |
| Land (100 acres) | $5.65M |
| Buildings & four domes | $47.6M |
| Course layout | $8.4M |
| Contingency (10% of fixed assets) | $6.2M |
| Stabilized (Yr-5) EBITDA | $15.0M |
| Going-in cost / stabilized value (9.0x) | $77.0M / $135.1M |

4 · Business Plan (Value Creation)

- Develop and open the four-dome flagship and practice facility for a Fall 2027 launch.

- Ramp occupancy through Year 1, layering recurring revenue: memberships (six tiers), leagues, and SportsDome school/college contracts that fill weekday non-prime hours.

- Stabilize to ~62% EBITDA margin across nine revenue streams by Year 3.

- Refinance after Year 4 or sell the stabilized asset, returning investor capital plus the preferred return and each class’s equity share of the upside.

5 · Capital Stack (This Deal)

| Layer | Amount / Terms |
| --- | --- |
| Bank senior term loan | $40.0M @ 8.40% indicative; IO then amortizing |
| Equipment / leasing facility | $12.0M @ 8.50% indicative; amortizing 7-yr |
| Fund — Class B preferred equity | $10.0M — 500 units @ $20K; 10% pref; 25% of exit equity |
| Membership equity | $10.0M — 10% pref; 10% of exit equity |
| Outside — direct equity | $5.0M — 12.5% + MEG USA upside |
| MEGALODOME GOLF USA INC. (Manager) | 52.5% of exit equity |
| Total capitalization | $77.0M |

6 · Projected Returns (modeled)

| Metric | Modeled |
| --- | --- |
| Blended net IRR to investor equity (5-yr hold) | 19.7% |
| Blended equity multiple (MOIC) | ≈2.35x |
| Fund ($10M) / Membership ($10M) | Fund 26.7%/3.07x · Memb 9.7%/1.53x |
| Outside direct equity ($5M) | 20.8% IRR · 2.57x |
| Year-5 equity value at exit (net of debt) | $102.8M |
| Cumulative pool preferred (Yrs 2–5) | ≈$8M |

7 · Risks & Mitigants

| Risk | Mitigant |
| --- | --- |
| Year-1 occupancy ramp may lag the model | Stress-tested at 35% / 50% / 70%; 12-mo interest reserve funded |
| Higher leverage ($52M debt); Year-1 DSCR < 1.0x | Interest reserve covers ramp-year service; DSCR > 1.4x from FY2028 |
| Debt terms not yet committed | Multiple lender paths; refinance contemplated after stabilization |
| Exit multiple compression (9.0x → 7.0x) | Modeled in sensitivity; hard-asset collateral underpins value |
| First-of-category execution risk | Municipal approval secured; complete design docs; experienced team |

8 · Why It’s Representative

This flagship is the template for the Fund’s broader pipeline: nine facilities over five years across 27 cities, built on a multi-tenant platform (“Megalodome OS”) designed for external licensing from day one. The Chicago-West economics — premium winter pricing, recurring institutional revenue, and a development-to-stabilization value spread — are the model the platform replicates. Concreteness here is intended to make the strategy tangible; it is not a representation that returns are assured.

CONFIDENTIAL — for accredited investors only. Not an offer to sell or solicitation to buy any security. Any offering is made solely through the Confidential Private Placement Memorandum of MEGALODOME GOLF Equity Fund I LLC and its subscription documents under Rule 506(c) of Regulation D. Projections are modeled estimates, not guarantees; actual results will differ. Reflects a proposed restructured capital stack. Equity classes, the equity split, the direct 12.5% outside stake, and the distribution waterfall are illustrative and subject to amended offering documents and securities-counsel review before any investor use.